## Slide 1: New SCT status updates v1.5
Giorgio Parma
22/11/2023

## Slide 2: High Level Software Architecture
Arepytools (>v1.6.0)
Arepyextras
Perturbations (1.1.0)
iers_solid_tides (1.0.0)
quality (1.1.0)
eo_products (1.0.0)
Core algorithms and tools
Product format auto-detection
- multi-mission input
- external orbit
- conversion to protocol-compliant object
Analysis type auto-detection
- select proper analysis based on inputs
- import calibration sites database if needed
Apply perturbations and corrections
- atmospheric and geophysics perturbations
- time corrections
Calibration sites DB
Reporting and results storage
- notebook report
- interactive plots
- results storage in DB-like format
Perturbations data download
Private Side
Open-Source Side

## Slide 3: High Level Software Architecture
?

## Slide 4: High Level Software Architecture - Arepyextras
SCT Dependencies

## Slide 5: Supported Missions and Products
Product/Mission | Code Availability | Status | Priority
Aresys Product Folder | Matlab/Python | DONE | 0
Sentinel-1 SAFE | Python | DONE | 0
RISAT-1A (US4) | - | ONGOING | 1
NOVASAR | Python | DONE | 2
SAOCOM | Matlab | ONGOING | 2
ICEYE | Matlab | DONE | 2
PAZ | Matlab | TBD | 3
TERRASAR-X | - | TBD | 3
COSMO | - | TBD | 3
RADARSAT-2 | - | TBD | 3
ROSE-L | - | TBD | 4
KOMPSAT-5 | - | TBD | 4
EDAP
MPC
April Release

## Slide 6: OPEN POINTS (ESA)
OPEN POINTS (Internal)
Issue | Possible Solutions | Status
Change IERS Solid Tides Fortran code management (deploy issue) | - build_ci_tools: multiple wheels platform dependent - wheel compiled on target machine - microservice? | TBD
Add configuration settings to output | Save same input configuration to output folder | TBD
Issue | Possible Solutions | Status
Internal Docker for analysis | Docker container with volume mounted from server where data persist? | TBD
Integrate RCS Model | Integrate existing scripts? | TBD
Interferometry: implement scripts (co-registration + coherency) | Integrate existing scripts? | TBD
ETAD products | Develop support for etad products in eo_products? | DONE
RISAT reader | Develop reader in eo_products | TBD

## Slide 7: Private Side – UPDATES
Arepyextras Quality
SCT
define operation flow and configurability (accessible tunable parameters) [~DONE]
documentation [ONGOING]
introduction of new products (ETAD and MPC) [TBD]
calibration sites gathering and database population + rethinking? [ON-HOLD]
interferometry analysis [?]
MILESTONE 2/2
SLC complete Point Target Analysis and benchmarking with old SCT [DONE]
GRD complete Point Target Analysis and benchmarking with old SCT [DONE]

## Slide 8: Private Side – COMPLETED TASKS 1/2
Arepyextras Quality
refactoring to allow protocol-compliant input injection [DONE]
refactoring to allow new Aresys product folder format from arepytools [DONE]
Radiometric Profiles (NESZ, Gamma, Scallop) implementation [DONE]
SCT legacy report conversion [DONE]
Arepytools
new Aresys product folder format implementation [DONE]
new internal point target products management implementation [DONE]
SCT 1/2
perturbations management: understand where and how [DONE]
time corrections management: understand where and how [DONE]
calibration sites SQLite database schema definition [DONE]
create a new internal repository to host the project [DONE]
external orbits management: understand where and how [DONE]
SAFE reader, compliant with input protocol [DONE]
calibration sites SQLite database schema definition [DONE]
SQLite calibration site generation (scripts + DB) [DONE]

## Slide 9: Private Side – COMPLETED TASKS 2/2
SCT 2/2
external orbits management: understand where and how [DONE]
external orbits module (specific for sentinel-1) implementation [DONE]
time corrections module (specific for sentinel-1) implementation [DONE]

## Slide 10: Private side – Calibration Sites
Calibration sites DB management:
How to manage calibration sites different from Surat Basin?
Delays? RCS? In DB or to be evaluated through formulas? (if they are signal dependent, they cannot be in a DB)
Support for external .csv template source file
Rosamond? Very difficult to add to DB
INFORMATION NEEDED

## Slide 11: Private side – Web Scraping
Automatic download of what is needed to perform a complete
Analysis:
Rosamond point target data download (free access) DONE
Troposphere maps download (free access) DONE
Ionosphere maps download (authentication needed)
As a separate module? Internal only?
INFORMATION NEEDED

## Slide 12: Private side – Open-Source Boundaries
Understand what’s open-source and what’s not.
Define boundaries for the application as per ESA request.
INFORMATION NEEDED

## Slide 13: Public Side – Status Updates
Arepyextras
Quality
      Release wheel v1.1 publishing on Python Package Index (PyPI) [TBD]
Perturbations
      Release wheel v1.1 publishing on Python Package Index (PyPI) [TBD]
Arepytools
Release wheel v1.6.0 publishing on Python Package Index (PyPI) [TBD]
SCT
Create new public github repository [TBD]
Release SCT side of project as open-source code and pre-built docker image [TBD]

## Slide 14: Thank you